Regionally Advancing Living Shorelines in SF Bay
Three Regional Requests for Proposals

Questions and Answers from Inquiries to Date
11/19/25

Would it be possible to extend the submission deadline to accommodate the Thanksgiving holiday?

Yes, the deadline has been extended to December 4, 2025 5pm.

------------------------------------------------------------------------------------------------------------------------------

The RFP notes that Merkel and Associates (baseline site data) and SFEI (regional design guidance) are under direct SCC contract. Could you confirm whether they are eligible to join consultant teams responding to the RFPs, or if they will instead serve as shared technical advisors available to all proposers?

SFEI is involved in the 2012-2024 pilot site data collection and in the regional design and constructability guidance. They will be in a technical advisory role to all 3 teams, under direct grant with SCC. They do not plan to join in on any proposals. Merkel and Associates is involved in the regional design and constructability guidance and in baseline data collection. These are not conflicts of interest, and they may choose to participate in proposal teams.

------------------------------------------------------------------------------------------------------------------------------

Will aquatic resources delineations and special status species survey reports be provided for each project site?

Ducks Unlimited, Inc. will develop an aquatic resources delineation for permitting each site and will assess the need for a special-status species report based on site conditions and the proposed scope of work.

------------------------------------------------------------------------------------------------------------------------------

What additional information will SCC and its partners anticipate needing from the design team to support CEQA/NEPA and permitting?

The consultant should be prepared to provide a brief project description, a summary of project components and construction methods, as well as project impact information. Additionally, area, volume, and linear feet of fill or excavation tied to an aquatic resources map that will be developed and provided by Ducks Unlimited, Inc.

------------------------------------------------------------------------------------------------------------------------------

How much are local landowners influencing design?

Landowners are playing key roles in this project and will be involved in giving input, including their needs as part of scoping this contract, working through review, feasibility, conceptual, 30%, and 60% designs. Landowner involvement and confirmation of support for the designs is planned for and critical, as the landowners will be implementing the future projects with support from the State Coastal Conservancy and the lead grantees MAS, GGBA, and DU.

Each of the 10 sites have prior and related work by landowners and others that this effort will consider and build upon, especially in terms of previous vision planning and community engagement.  This is briefly referred to in each RFP.  
Here are some examples, not a complete list:

- [East Bay specific response] Cogswell Marsh at the Hayward Regional Shoreline managed by EBRPD is part of the Hayward Area Shoreline Planning Area (HASPA). East Bay Regional Park District has been engaged in that along with many other partners. We will make every effort to have designs align with HASPA guidelines and priorities to date.

- [SF specific response] Port of SF’s work with US Army Corps of Engineers to plan for the future 7.5-mile SF Seawall Replacement Project, and early phase implementation efforts including the Port’s future ~$500M Downtown Coastal Resilience Project. This effort will plan for the SF RALS team to be in a supporting role to the Port SF future consultant team to be hired in 2026 hired for that project.

- [Marin specific response] Marin Audubon Society and CA Dept of Fish and Wildlife both own lands in the Corte Madera Marsh Preserve and have conducted prior restoration actions and monitoring efforts.  This effort will seek to expand upon this work and develop additional designs to enhance intertidal and subtidal habitats in the nearshore areas that help prevent erosion of the Corte Madera Marsh.

- [All 3 RFPs response] Many municipalities are planning to develop subregional adaptation plans as required by BCDC.  This effort will coordinate with SF; Cities of Emeryville, Berkeley, Albany, Oakland, and Port of Oakland who are partnering on an east bay subregional adaptation plan; City of Richmond; and City of San Rafael, Marin County and others preparing adaptation plans in Marin County.  This effort will seek to be aligned and share information with these planning efforts but will not wait until Regional Shoreline Adaptation Plans are developed to inform the 10 RALS site designs and implement these projects.

------------------------------------------------------------------------------------------------------------------------------

What is the extent of community engagement for interested groups that is expected to be included and supported by consultant team?

This is not included as a direct task in design RFP.  The Conservancy; lead RFP partners MAS, GGBA, and DU; and the landowners are planning to advance and lead outreach efforts that build upon prior outreach by the landowners and seek additional input on RALS living shorelines design planning with community groups, tribal groups, residents near to the 10 sites, and others.

------------------------------------------------------------------------------------------------------------------------------

Please provide details on wind wave modeling data that will be provided to the teams?

Ducks Unlimited, Inc. will be issuing an RFP in early December 2025 for a consultant to compile wind wave modeling for all 10 sites. One firm would be selected to perform baseline modeling of all 10 sites (e.g. wave heights, periods, predominant directions) and would make the model available to the 3 design teams for their use. DU has not decided what model would be used, but it will likely include SWAN. Nothing would preclude anyone on these proposals from submitting for DU’s RFP for modeling.

Baseline data collection that has already been collected also includes bathymetry, sidescan sonar, and orthorectified drone imagery. Digital Elevation Models with this information will be provided to the 3 design teams in GIS and CAD.

------------------------------------------------------------------------------------------------------------------------------

Should the proposal include an organizational chart?

Yes, please include a brief organizational chart that shows the prime and any subs and their roles.  This can be part of the cover sheet outlining the prime firm and any subs.

Is the cover sheet identifying the team included in the 10-page proposal limit?

The cover sheet is not included in the 10-page proposal limit or 10-page attachment limit.

------------------------------------------------------------------------------------------------------------------------------

The RFPs note that MAS, GGBA, and DU reserve the right to adjust teams or scopes- what does this mean?

Each grantee, the Conservancy, and landowners may suggest and discuss changes to the top ranked teams in each region- for example to include a new sub that has particular expertise that is missing, or to reduce a team down in size or level of effort if there is duplication in skills or a more limited budget vs what is proposed.

What is the expectation for the selected teams to work on future post 60% design- ie 90-100% design phases?

There is an expectation that if 60% design work is successful, the selected teams will continue with future design phases.  The landowners and Conservancy plan to fundraise for post 60% design work and construction implementation, and the landowners would add funds to continue design work with the selected teams through 100% design.

------------------------------------------------------------------------------------------------------------------------------

Is it correct that the proposal should not include any graphics (including head shots, project photos, and examples of previous design concepts), colored fonts, page dividers, or cover letter?

That is correct, we want to streamline effort for submitters to focus on the relevant technical narrative regarding required regarding approach, team, timeline, costs, and experience; and streamline the reviews to not include this additional information.

For certifications, can you clarify what you’re looking for? Can we list applicable license numbers on each individual’s resume, or are you looking for us to include screenshots of licenses?

Please include certification license #’s in your proposal.  In the future we may request screenshots of licenses.

------------------------------------------------------------------------------------------------------------------------------

Can you please confirm what type of information and level of detail you are requesting as part of the “estimated workload allocation”?

For estimated workload allocation, we welcome brief info on what % of time and budget amount is being contributed by each entity included in the proposal (prime plus any subs).  You don’t need to break it down by staff person, but in the future we may request that info.

------------------------------------------------------------------------------------------------------------------------------

Could you please confirm whether Schedule B is included in the 10-page limit?

Schedule A (budget) and Schedule B (timeline) should be included in the 10-page proposal limit.

------------------------------------------------------------------------------------------------------------------------------

Could you please confirm that Schedule A is the only thing that needs to be sent in a separate file, and that the other elements of the proposal (approach, team organization, staff expertise and relevant experience, Schedule B, comments to the Standard Consulting Agreement) can be combined in a single pdf?

Schedule A (budget) is the only thing that should be a separate PDF file. All other items can be included in a single PDF.

------------------------------------------------------------------------------------------------------------------------------

Does an org chart count as a graphic? If not allowed, what is the preferred way to demonstrate team organization?

You can include an org chart, as long as it only includes relevant orgs/staff in the proposal.

------------------------------------------------------------------------------------------------------------------------------

Does a Gantt chart count as a graphic? If not allowed, what is the preferred way to demonstrate project schedule?

You can include a Gantt chart. We mean no design graphics, pictures.

-----------------------------------------------------------------------------------------------------------------------------

Does 11” x 17” count as one page?

Yes, but the body of the proposal should be written on 8.5”X11” pages.

------------------------------------------------------------------------------------------------------------------------------

Can you provide a cost range that is anticipated for the design phase contracts?

No, we are not providing the anticipated cost range before accepting proposals.

------------------------------------------------------------------------------------------------------------------------------

Is contamination remediation expected to be included in the proposal budget?

No, assessment of all design and site factors including any contamination considerations will be assessed by landowners, RFP leads, the Conservancy, and the design teams as part of the 60% design planning. It’s not included in the current scope, but if an issue is daylighted we would add funds to address it.  We welcome any teams to provide any brief info on known contaminants in their proposal.

------------------------------------------------------------------------------------------------------------------------------

I think I heard in the meeting that resumes count toward the page count, but is that within the proposal or the attachment section?

The resumes can be condensed and included in the Attachment.

------------------------------------------------------------------------------------------------------------------------------

What is the best approach for expressing interest in more than one RFP?

Please submit one proposal specific to each RFP that you wish to submit for.

------------------------------------------------------------------------------------------------------------------------------

Is permitting a task in the RFPs?

No, permitting will be managed by Ducks Unlimited in coordination with the landowners and the Conservancy.  The design teams will work with DU to provide project descriptions, construction methods, and to quantify and describe impacts to jurisdictional features so DU can lead environmental compliance.

------------------------------------------------------------------------------------------------------------------------------

Do the maps in the RFPs indicate the exact project areas?
No, the maps are meant to show the potential project areas.  The final project areas will be defined by the design team, RFP leads, Conservancy, and landowners after the design process is underway and will include consideration of feasibility metrics such as land ownership, landowner input, bathymetry, topography, existing habitat types, existing uses, regulatory requirements, construction access, and other factors.

------------------------------------------------------------------------------------------------------------------------------

Does the proposal need to identify the exact project area at each site?

No, please see answer above.

------------------------------------------------------------------------------------------------------------------------------

Is preparing and completing cultural resources consultations part of the scope?

No, cultural resources compliance will be managed by Ducks Unlimited in coordination with the landowners and the Conservancy.  The design teams will work with DU to quantify and describe impacts to jurisdictional features so DU can lead cultural compliance.

------------------------------------------------------------------------------------------------------------------------------

Are there any access constraints at the sites?

This will be determined by the selected design teams during the design process, in coordination with the landowners, RFP leads, and the Conservancy.

------------------------------------------------------------------------------------------------------------------------------

Can you provide any prior design studies completed at the sites?

Yes, please see website for available documents. 
https://scc.ca.gov/2025/10/31/regionally-advancing-living-shorelines-in-san-francisco-bay-project-rfp/

------------------------------------------------------------------------------------------------------------------------------

What is the specific relationship between hired SF RALS design team, and Port SF design team to be hired for the Rincon Park site?
The RALS design team will be in a support role to the Port of SF’s design team for their early phase Downtown Coastal Resilience Project.  Port of SF plans to issue an RFP in early 2026 and hire a design team for their ~$500M capital project that includes a much larger area of the Embarcadero and seawall, consideration of elevating the Embarcadero by up to six feet, with consideration of major municipal infrastructure including sewer and power lines, BART tubes, transportation networks, and other factors.  The RALS team will work under the guidance of the Port SF who will work closely with GGBA and the Conservancy on this process to integrate work between the two design teams.

------------------------------------------------------------------------------------------------------------------------------

What are the specific areas to be included at Pier 94/ Islais Creek?
The channel banks and transition zones along Islais Creek, and the Pier 94 wetlands and adjacent nearshore areas.

------------------------------------------------------------------------------------------------------------------------------

What is driving the timeline?  It seems fast to get to 60% design in one year.

The Conservancy, RFP leads, and landowners have developed the timeline based on a need to increase the pace and scale of living shorelines design and implementation at these sites in order to adapt to Sea level rise and other climate changes.  The resources that will be provided to the selected teams and not in the scope of work (baseline data, landowner parcel inventory, wind-wave modeling data, prior reports and policy documents, and draft Regional Design and Constructability Guidance for Living Shorelines in SF Bay) all are meant to increase efficiency and reduce level of effort for the teams, resulting in our assessment that this timeline is sound.

------------------------------------------------------------------------------------------------------------------------------

Site Specific Previous Documents Requested

*these documents are a resource that can be considered by future design teams, they do not specify or constrain RALS 60% design planning for the 10 sites

Regional:

- 2010 SF Bay Subtidal Habitat Goals Report, SCC et al 50-year conservation plan

- 2015 Baylands Goals Climate Change Update, SFEI et al

- 2019 SFEI Adaptation Atlas

Marin

- 2022 SFSU Nature-Based Restoration of an Armored Shoreline – Conceptual Design Memorandum for Estuary and Ocean Science Center (ESA)

- 2020 New Life for Eroding Shorelines- Conceptual Designs for Marsh/Fringing Beach Nourishment to Reduce Wave Erosion of Muzzi Marsh, Corte Madera Ecological Reserve, Marin County, CA (Baye, Leventhal, Beagle, et al)

- 2017 SF Bay Living Shorelines Project at San Rafael Project Description (2012) and Final Monitoring Report (2012-2017) State Coastal Conservancy, Estuary and Ocean Science Center, ESA, UC Davis, USGS, others

San Francisco

- 2024 Port of San Francisco/ US Army Corps of Engineers Flood Study San Francisco Waterfront Coastal Flood Study - Draft Report | SF Port, Appendix I Engineering with Nature

- 2021 Pier 94 Native Olympia Oyster Restoration Feasibility Final Report, SERC

- 2021 Pier 94 Eelgrass Test Plots Final Report, Boyer

- 2015 Pier 94, Final Draft Wetland and Terrestrial Vegetation Management Plan, Baye

East Bay

- 2021 Hayward Area Shoreline Planning Agency- Master Plan